**Daily Scrum Meeting Minutes:**

Sprint 2

Sprint 2  Monday Jan 29, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + First scrum meeting
* What is planned to be done until the next scrum meeting?
  + Start requirement elicitation
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Finished learning the tools and framework
* What is planned to be done until the next scrum meeting?
  + Start working on the requirement elicitation
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Created user stories for authentication system.
* What is planned to be done until the next scrum meeting?
  + Research on OAuth.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2  Tuesday Jan 30, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Create User Stories
* What is planned to be done until the next scrum meeting?
  + Create more User stories
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Started the template for the document and added user stories to it
* What is planned to be done until the next scrum meeting?
  + Move repo to the project designated place
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Found passport.js framework for OAouth authentication.
* What is planned to be done until the next scrum meeting?
  + Work on design.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2  Wednesday Jan 31, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + User Stories
* What is planned to be done until the next scrum meeting?
  + Start Database Schema
* What are the hurdles?
  + Understanding mongoose documentation.

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added boilerplate for the documentation and moved the repo
* What is planned to be done until the next scrum meeting?
  + Create Native React Project
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + Drafted UI for authentication
* What is planned to be done until the next scrum meeting?
  + Research react native authentication with passport.js
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2  Thursday Feb 1, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Boilerplate connection to Database
* What is planned to be done until the next scrum meeting?
  + Work on User’s user story
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Added project to the git and basic transitions between scenes
* What is planned to be done until the next scrum meeting?
  + Start creating all the user stories
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Researched on react native documentation using OAuth2
* What is planned to be done until the next scrum meeting?
  + Start implementing design
  + Work on UI design
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Sprint 2  Friday Feb 2, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + User’s implementation in the Database
* What is planned to be done until the next scrum meeting?
  + Place implementation in the Database
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Created all 5 user stories based on the project owner’s needs
* What is planned to be done until the next scrum meeting?
  + Finished up familiarizing with mingle
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4.5
* What was done since the last scrum meeting?
  + UI Design
* What is planned to be done until the next scrum meeting?
  + Work on UI design
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2  Monday Feb 5, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked on database schema design.
* What is planned to be done until the next scrum meeting?
  + Work in multiple user stories, mainly back end.
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Added new user stories to the document
* What is planned to be done until the next scrum meeting?
  + Finish up configuring/modifying Mingle
* What are the hurdles?
  + Finding all the documents and organizing them

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on the UI Design
* What is planned to be done until the next scrum meeting?
  + Work on sign up system.
  + Decide on authentication platform.
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2 Tuesday 6, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 1:00 PM

End time:  1:20 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + I worked on Multiple User Stories, and updated Mingle
* What is planned to be done until the next scrum meeting?
  + Work on More User stories for sprint 2
* What are the hurdles?
  + Mongoose cover for MongoDB database.

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Modified mingle to reflect the tasks I am working on
* What is planned to be done until the next scrum meeting?
  + Finish the transitions and implementing basic actions in maps
* What are the hurdles?
  + Trying to figure out how the react-native-flux is interconnected

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on sign up UI
* What is planned to be done until the next scrum meeting?
  + Keep working on the signup stories
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2 Wednesday 7, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting? 4 hours
  + 5
* What was done since the last scrum meeting?
  + User stories Documentation
* What is planned to be done until the next scrum meeting?
  + Work on other User Stories
* What are the hurdles?
  + None.

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Completed basic actions in maps like overview and showing the map
* What is planned to be done until the next scrum meeting?
  + Add centering and correcting overview
* What are the hurdles?
  + Understanding reducers and actions in redux

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on the signed up stories
* What is planned to be done until the next scrum meeting?
  + Start implementing stories
* What are the hurdles?
  + How to connect back-end and frontend sign up

**Daily Scrum Meeting Minutes:**

Sprint 2 Thursday 8, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + I worked on user Stories containing Database Implementation
* What is planned to be done until the next scrum meeting?
  + Work On User Database Integration
* What are the hurdles?
  + Mongoose Database.

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Overview and Center are  fully functional
* What is planned to be done until the next scrum meeting?
  + Added basic style to the main view
* What are the hurdles?
  + Adding components on top of the Map view

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + I worked on user stories of for the autocomplete text of the google api
* What is planned to be done until the next scrum meeting?
  + Work on implementation of autocomplete functionality
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 2 Friday 9, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Allow users to Sign up, login and delete account.
* What is planned to be done until the next scrum meeting?
  + Work on Testing and Documentation
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Basic view of the main scene implemented
* What is planned to be done until the next scrum meeting?
  + Fix transitions
* What are the hurdles?
  + Getting to know better router framework of react and transitions

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on the autocomplete place search.
* What is planned to be done until the next scrum meeting?
  + Finish implementation
* What are the hurdles?
  + Parsing the Json file from google.

Sprint 3

**Daily Scrum Meeting Minutes:**

Sprint 3 Monday 12, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:20 PM

End time:  4:35 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 2 Hours
* What was done since the last scrum meeting?
  + Work in the Documentation for Sprint 2
* What is planned to be done until the next scrum meeting?
  + Work on implementing addition of places and tasks into the users.
* What are the hurdles?
  + Understanding mongoose populate function

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Transitions improved so they reload smoother
* What is planned to be done until the next scrum meeting?
  + Add Markers to the map so the paces are visible
* What are the hurdles?
  + Understanding how to add the markers using the object

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Completed API request for the autocomplete place search.
  + Work on documentation for Sprint 2
* What is planned to be done until the next scrum meeting?
  + Work on styling of the view to match design
* What are the hurdles?
  + Styles on react native components.

**Daily Scrum Meeting Minutes:**

Sprint 3 Tuesday 13, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 10:40 PM

End time:  10:55 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added Place and Task User stories implementation
* What is planned to be done until the next scrum meeting?
  + Keep implementing the Task, and Place User stories
* What are the hurdles?
  + Populate different subdocuments with mongoose.

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added the first marker implementation to the MapView
* What is planned to be done until the next scrum meeting?
  + First implementation of the list of places and tasks
* What are the hurdles?
  + How to implement ScrollView in React native

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?  lol
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on style to match the design
  + Created autocomplete feature for places
* What is planned to be done until the next scrum meeting?
  + Work on style of the new entry scene
* What are the hurdles?
  + Need to get the selected place from the autocomplete and updated DB with selected place

**Daily Scrum Meeting Minutes:**

Sprint 3 Wednesday 14, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:30 PM

End time:  4:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Implementation of returning information to the frontend
* What is planned to be done until the next scrum meeting?
  + Sending information to the front end
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Able to add primitive view of the places added.
* What is planned to be done until the next scrum meeting?
  + Improve visuals of the list
* What are the hurdles?
  + Understanding the FlatList structure

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on style of the new entry scene
* What is planned to be done until the next scrum meeting?
  + Work on style of the new entry scene
* What are the hurdles?
  + Understanding styles in react native

**Daily Scrum Meeting Minutes:**

Sprint 3 Thursday 15, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 10:40 PM

End time:  10:55 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Improved of returning information to the frontend
* What is planned to be done until the next scrum meeting?
  + Implement front end connection
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Improved visuals. Places are easier to find in the list
* What is planned to be done until the next scrum meeting?
  + Add tasks to the places list
* What are the hurdles?
  + Dynamically change changes of the structure.

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on style of the new entry scene
* What is planned to be done until the next scrum meeting?
  + Add new entry to DB with REST API
* What are the hurdles?
  + Work on stylesheets of react-native framework

**Daily Scrum Meeting Minutes:**

Sprint 3 Friday 16, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 6:40 PM

End time:  9:55 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Implemented api endpoints
* What is planned to be done until the next scrum meeting?
  + . Work on API endpoints
* What are the hurdles?
  + Naming Conventions

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added first implementation of the list of places
* What is planned to be done until the next scrum meeting?
  + Implement task in the place view
* What are the hurdles?
  + Understanding the FlatList element

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked new entry front-end DB post with REST API
* What is planned to be done until the next scrum meeting?
  + Keep working new entry front-end DB post with REST API
* What are the hurdles?
  + None for now

**Daily Scrum Meeting Minutes:**

Sprint 3 Monday 19, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 10:30 PM

End time:  10:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Finished endpoints
* What is planned to be done until the next scrum meeting?
  + . Work on API endpoints
* What are the hurdles?
  + Naming Conventions

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Fixed Bug that wouldn’t compress view properly
* What is planned to be done until the next scrum meeting?
  + Fix bug where tasks are not displaying properly
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked new entry front-end DB post with REST API
* What is planned to be done until the next scrum meeting?
  + Keep working new entry front-end DB post with REST API
* What are the hurdles?
  + Documentation on react-native http request

**Daily Scrum Meeting Minutes:**

Sprint 3 Tuesday  Feb 20, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Testing Api endpoints
* What is planned to be done until the next scrum meeting?
  + Documentation for sprint 3
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Improved visuals of the tasks but still having issues with some actions
* What is planned to be done until the next scrum meeting?
  + Fix the actions on the tasks
* What are the hurdles?
  + Nested FlatLists in react native

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked new entry front-end DB post with REST API
* What is planned to be done until the next scrum meeting?
  + Read documentation on react native to traverse element in the scene
  + Keep working new entry front-end DB post with REST API
* What are the hurdles?
  + Traversing elements on the scene to get information on clicked places.

**Daily Scrum Meeting Minutes:**

Sprint 3 Wednesday 21, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 5:45 PM

End time:  6:00 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Documentation for Sprint 3
* What is planned to be done until the next scrum meeting?
  + Implement testing in user stories
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Implemented tasks within the places
* What is planned to be done until the next scrum meeting?
  + Improve the scrolling of the tasks within the container
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on documentation on react native to traverse element in the scene
* What is planned to be done until the next scrum meeting?
  + Working on  new entry front-end DB post with REST API
* What are the hurdles?
  + Traversing through elements

**Daily Scrum Meeting Minutes:**

Sprint 3 Thursday 22, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on testing user stories
* What is planned to be done until the next scrum meeting?
  + Improve Database Queries
* What are the hurdles?
  + Mongoose Documentation

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Improved the visuals of the cards
* What is planned to be done until the next scrum meeting?
  + Tasks within the cards are not scrolling
* What are the hurdles?
  + FlatList within FlatList

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on  new entry front-end DB post with REST API
* What is planned to be done until the next scrum meeting?
  + Documentation for sprint 3
  + Testing front end new entry
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 3 Friday 23, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Improved Database Queries
* What is planned to be done until the next scrum meeting?
  + Sprint 3 Documentation
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Research about FlatLists
* What is planned to be done until the next scrum meeting?
  + Properly implement tasks
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on documentation of spring 3
* What is planned to be done until the next scrum meeting?
  + Work on #666 story
* What are the hurdles?
  + OAuth2

Sprint 4

**Daily Scrum Meeting Minutes:**

Sprint 4 Monday Feb 26, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Documentation for Sprint 3
* What is planned to be done until the next scrum meeting?
  + Choose new  User Stories
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 8 hours
* What was done since the last scrum meeting?
  + Tried new approaches for the Tasks within the cards
* What is planned to be done until the next scrum meeting?
  + Since not much was obtained, keep researching about FlatList
* What are the hurdles?
  + The inner scroll is not being triggered

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Research on OAuth2
* What is planned to be done until the next scrum meeting?
  + Research and work on validate users on the back en
* What are the hurdles?
  + OAuth 2

**Daily Scrum Meeting Minutes:**

Sprint 4 Tuesday Feb 27, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Learn about user stories to be implemented
* What is planned to be done until the next scrum meeting?
  + Implement User Stories
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Change bug where cards will not expand properly
* What is planned to be done until the next scrum meeting?
  + Tasks within cards
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Research OAuth to for the back-end
* What is planned to be done until the next scrum meeting?
  + Work on the back-end validation process
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 4 Wednesday Feb 28, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Research about authorization
* What is planned to be done until the next scrum meeting?
  + User Authorization research
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Read documentation about the flatList
* What is planned to be done until the next scrum meeting?
  + Keep reading documentation
* What are the hurdles?
  + Nested FlatList don’t work as expected

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Research OAuth
  + Worked on back-end validation
* What is planned to be done until the next scrum meeting?
  + Research OAuth
* What are the hurdles?
  + Understanding OAuth

**Daily Scrum Meeting Minutes:**

Sprint 4 Thursday March 1, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Worked on User authorization
* What is planned to be done until the next scrum meeting?
  + Work on User Authorization
* What are the hurdles?
  + Database user integration and authorization

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Read documentation about the FlatList
* What is planned to be done until the next scrum meeting?
  + Keep documenting about the react-native framework
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Research OAuth
* What is planned to be done until the next scrum meeting?
  + Work on stories
* What are the hurdles?
  + Understanding OAuth

**Daily Scrum Meeting Minutes:**

Sprint 4 Friday 2, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 9:25 PM

End time:  9:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Database User integration
* What is planned to be done until the next scrum meeting?
  + Queries implementation
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Flat list problem fixed
* What is planned to be done until the next scrum meeting?
  + Improve visuals
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Worked on validating user when deleting a task
* What is planned to be done until the next scrum meeting?
  + Work on validation of user when updating DB
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 4 Monday 5, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Queries Implementation
* What is planned to be done until the next scrum meeting?
  + Queries implementation
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Implemented bottom section of the Map visuals
* What is planned to be done until the next scrum meeting?
  + Add functionalities to the bottom part
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating user when adding new task
* What is planned to be done until the next scrum meeting?
  + Keep working on validating users
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 4 Tuesday 6, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:00 PM

End time:  2:30 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Queries Implementation
* What is planned to be done until the next scrum meeting?
  + Documentation
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Functionalities added to the Bottom control of the map
* What is planned to be done until the next scrum meeting?
  + Implement the top part of the visuals
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating user when adding new task
* What is planned to be done until the next scrum meeting?
  + Work on validating user when adding place
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 4 Wednesday 7, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:30 PM

End time:  3:00 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + User Story Documentation
* What is planned to be done until the next scrum meeting?
  + Change Servers
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Implemented layout of the top part of the Map (Maneuver bar)
* What is planned to be done until the next scrum meeting?
  + Implement functionalities of the top bar
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating user when adding a place
* What is planned to be done until the next scrum meeting?
  + Keep working on validating user when adding a place
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 4 Thursday 8, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:00 PM

End time:  3:30 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 5  hours
* What was done since the last scrum meeting?
  + Change from test to production server
* What is planned to be done until the next scrum meeting?
  + Production server integration
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added functionalities to the top control of the map
* What is planned to be done until the next scrum meeting?
  + Connect all the controls in the Map
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating user when adding new place
* What is planned to be done until the next scrum meeting?
  + Keep on validating user when adding a place
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 4 Friday 9, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  2:55 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4  hours
* What was done since the last scrum meeting?
  + Server Integration
* What is planned to be done until the next scrum meeting?
  + Documentation
* What are the hurdles?
  + none

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Connection between bottom and top controls in the Map
* What is planned to be done until the next scrum meeting?
  + Improve the navigation in the bottom bar
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating user when adding a place
* What is planned to be done until the next scrum meeting?
  + Work on documentation
* What are the hurdles?
  + None

Sprint 5

**Daily Scrum Meeting Minutes:**

Sprint 5 Monday 19, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Work on User Stories not finished last sprint
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added faded theme to the navigations controls
* What is planned to be done until the next scrum meeting?
  + Add controls and layout to the bars
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on documentation
* What is planned to be done until the next scrum meeting?
  + Work on new stories
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Tuesday 20, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:00 PM

End time:  4:30 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Work on front end API
* What is planned to be done until the next scrum meeting?
  + Work on front end API
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added set of images to be user in the maneuvers
* What is planned to be done until the next scrum meeting?
  + Index images and text of maneuvers
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Work on validating User when deleting tasks
* What is planned to be done until the next scrum meeting?
  + Work on validating User when deleting tasks
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Wednesday 21, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:15 PM

End time: 4:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Work on front end API
* What is planned to be done until the next scrum meeting?
  + Work on front end API
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Added images to the navigation bar and text
* What is planned to be done until the next scrum meeting?
  + Add controls to the control Bar )(redefined)
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating User when deleting tasks
* What is planned to be done until the next scrum meeting?
  + Work on validating User when deleting tasks
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Thursday 22, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:00 PM

End time:  2:30 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Work on front end API
* What is planned to be done until the next scrum meeting?
  + Test Front end Api
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Added controls to the control bar (buttons and labels for metrics)
* What is planned to be done until the next scrum meeting?
  + Add functionalities to the controls
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating User when deleting tasks
* What is planned to be done until the next scrum meeting?
  + Work on validating User when deleting tasks
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Friday 23, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time 2:00 PM

End time: 2:30 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Testing
* What is planned to be done until the next scrum meeting?
  + Keep working on the front end API
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Added functionalities to the navigation button and all the labels in the control and navigation bar
* What is planned to be done until the next scrum meeting?
  + Add Task when arrive to places
* What are the hurdles?
  + No native checkbox for react native

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating User when deleting tasks
* What is planned to be done until the next scrum meeting?
  + Work on Documentation
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Monday 26, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  2:50 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Front End API User Story
* What is planned to be done until the next scrum meeting?
  + Front End API User Story
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Dynamically added tasks to the modal view when arrive to places
* What is planned to be done until the next scrum meeting?
  + FIx bugs when the user starts near the place
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on documentation
* What is planned to be done until the next scrum meeting?
  + Work on Documentation
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Sprint 5 Tuesday 27, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:25 PM

End time:  3:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Front End Api User Story
* What is planned to be done until the next scrum meeting?
  + Testing
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 5 hours
* What was done since the last scrum meeting?
  + Trying to obtain the right position in the
* What is planned to be done until the next scrum meeting?
  + Implement the proper distance to show the place tasks
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Work on Documentation.
  + Worked on validating User when deleting place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when deleting place
* What are the hurdles?

**Daily Scrum Meeting Minutes:**

Sprint 5 Wednesday 28, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 4:00 PM

End time:  4:20 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + testing
* What is planned to be done until the next scrum meeting?
  + Documentation
* What are the hurdles?

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Added places at the right time in the map
* What is planned to be done until the next scrum meeting?
  + Record the time spent in the place
* What are the hurdles?
  + How to time that properly in Javascript

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating User when deleting place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when deleting place
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Thursday 29, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:00 PM

End time:  3:20 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Documentation
* What is planned to be done until the next scrum meeting?
  + Continue Front End API User Story
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 6 hours
* What was done since the last scrum meeting?
  + Reading documentation to implement the time
* What is planned to be done until the next scrum meeting?
  + Keep reading documentation
* What are the hurdles?
  + Implementation of the time in JavaScript

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating User when deleting place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when deleting place
* What are the hurdles?
  + None

**Daily Scrum Meeting Minutes:**

Sprint 5 Friday 30, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 3:30 PM

End time:  3:45 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Front End Api User Story
* What is planned to be done until the next scrum meeting?
  + Testing
* What are the hurdles?
  + None

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Implemented timer when the user gets to the place
* What is planned to be done until the next scrum meeting?
  + Implement the connection with the database
* What are the hurdles?
  + API

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on validating User when deleting place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when deleting place
  + Work on documentation
* What are the hurdles?
  + None

Sprint 6

**Daily Scrum Meeting Minutes:**

Sprint 6 Monday 2, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Testing
* What is planned to be done until the next scrum meeting?
  + Work on User Story Video
* What are the hurdles?
  + Learn Video editing

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Video Tutorials
* What is planned to be done until the next scrum meeting?
  + Keep watching videos about editing
* What are the hurdles?
  + No idea how to edit a video

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on documentation
  + Worked on validating User when deleting place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when adding place
  + Work on video for story
* What are the hurdles?
  + Learn video editing skills

**Daily Scrum Meeting Minutes:**

Sprint 6 Tuesday 3, 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  2:40 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Work on User Story Video
* What is planned to be done until the next scrum meeting?
  + Work on User Story Video - Write Script
* What are the hurdles?
  + Video Editing Tips

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Tutorials to work on video production
* What is planned to be done until the next scrum meeting?
  + Keep watching videos
* What are the hurdles?
  + Understanding the tools

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on learning adobe premiere to edit video
  + Worked on validating User when adding place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when adding place
  + Learn adobe premiere
* What are the hurdles?
  + Learn video editing skills

**Daily Scrum Meeting Minutes:**

Sprint 6 Wednesday 4 2018

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzalez

Start time: 2:25 PM

End time:  3:00 PM

<Salvador Ricardo>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Work on User Story Video - Video Scripts
* What is planned to be done until the next scrum meeting?
  + Editing Video
* What are the hurdles?
  + Editing Tutorial

<Manuel Garcia>:

* How many hours did I work since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Watched more tutorials about video production
* What is planned to be done until the next scrum meeting?
  + Creation of the powerpoint and the script
* What are the hurdles?
  + None

<Daniel Gonzalez>:

* How many hours did I work since the last meeting?
  + 4 Hours
* What was done since the last scrum meeting?
  + Worked on learning adobe premier to edit video
  + Worked on validating User when adding place
* What is planned to be done until the next scrum meeting?
  + Worked on validating User when adding place
  + Learn adobe premier
* What are the hurdles?
  + Learn video editing skills