**Sprint Planning Meeting Minutes:**

### Sprint 2

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzales, Monique Ross

After discussion, the velocity of the team was estimated to be 30.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #680 Register User [Backend]
* #690 Scene Basic Transitions
* #695 Update User [ Backend]
* #697 Delete User [Backed]
* #703 Center Map
* #706 Connect to google maps API to autocomplete place search [front-end]
* #707 Create New Entry Scene [front-end]
* #704 Overview Map

The team members indicated their willingness to work on the following user stories.

* Salvador Ricardo
* #680 Register User [Backend]
* #695 Update User [Backend]
* #697 Delete User [Backed]
* Manuel Garcia
* #690 Scene Basic Transitions
* #703 Center Map
* #704 Overview Map
* Daniel Gonzalez
* #706 Connect to google maps API to autocomplete place search [front-end]
* #707 Create New Entry Scene [front-end]

**Sprint Planning Meeting Minutes:**

### Sprint 3

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzales, Monique Ross

Start time:

End time:

After discussion, the velocity of the team was estimated to be 38

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #666 Setup Sign Up
* #669 Add Places
* #670 Add tasks to places
* #671 Show Itinerary and Total Time
* #673 Setup Navigation Information
* #681 Add Places to User [Backend]
* #683 Add Task to Places [Backend]
* #685 Delete Places Manually [Backend]
* #687 Update Places [Backend]
* #688 Delete Task [Backend]
* #684 Delete Places [Backend]
* #705 Display Markers of Places in the Map

The team members indicated their willingness to work on the following user stories.

* Salvador Ricardo
* #681 Add Places to User [Backend]
* #683 Add Task to Places [Backend]
* #685 Delete Places Manually [Backend]
* #687 Update Places [Backend]
* #688 Delete Task [Backend]
* #684 Delete Places [Backend]
* Manuel Garcia
* #673 Setup Navigation
* #705 Display Markers
* #671 Show Itinerary and Total Time
* Daniel Gonzalez
* #666 Setup Sign Up
* #669 Add Places
* #670 Add tasks to places

**Sprint Planning Meeting Minutes:**

### Sprint 4

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzales, Monique Ross

Start time:  5:00

End time:  5:30

After discussion, the velocity of the team was estimated to be 36

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* #675 Add New Place while Navigating
* #676 Update Route on Map View if Delays
* #679 Track the time spent in places
* #713 Front End RestFul API
* #714 Move Backend to Production Server
* #715 Asynchronous request of possible routes
* #717 Delete task validation [Back-End]
* #718 Add task validation [Back-End]

The team members indicated their willingness to work on the following user stories.

* Salvador Ricardo
* #713 Front End RestFul API
* #714 Move Backend to Production Server
* Manuel Garcia
* #675 Add New Place while Navigating
* #676 Update Route on Map View if Delays
* #679 Track the time spent in places
* #715 Asynchronous request of possible routes
* Daniel Gonzalez
* #717 Delete task validation [Back-End]
* #718 Add task validation [Back-End]

**Sprint Planning Meeting Minutes:**

### Sprint 5

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzales, Monique Ross

Start time:  6:00 pm

End time:  6:45 pm

After discussion, the velocity of the team was estimated to be 52.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* # 713 Front-end restful API.
* # 679 Track time spent in places.
* # 676 Update route on map view if delays.
* # 716 Improve visuals in the map view.
* #723 Delete place validation [Back-End]
* #724 Add place validation [Back-End]

The team members indicated their willingness to work on the following user stories.

* Salvador Ricardo
* # 713 Front\_end restful API.
* Manuel Garcia
* # 679 Track time spent in places.
* # 676 Update route on map view if delays.
* # 716 Improve visuals in the map view.
* Daniel Gonzalez
* #723 Delete place validation [Back-End]
* #724 Add place validation [Back-End]

**Sprint Planning Meeting Minutes:**

### Sprint 6

Attendees: Salvador Ricardo, Manuel Garcia, Daniel Gonzales, Monique Ross

Start time:  6:00 pm

End time:  6:45 pm

After discussion, the velocity of the team were estimated to be 52.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* # 719 Senior Project Video
* # 722 Senior Project Poster
* # 721 Senior Project Video
* # 725 Senior Project Poster
* # 727 Senior Project Video
* # 726 Senior Project Poster

The team members indicated their willingness to work on the following user stories.

* Salvador Ricardo
* # 722 Senior Project Poster
* # 721 Senior Project Video
* Manuel Garcia
* # 719 Senior Project Video
* # 726 Senior Project Poster
* Daniel Gonzalez
* # 725 Senior Project Poster
* # 727 Senior Project Video